## Slide 1: Progress & plans for advanced components
Xianzhu Tang
On behalf of the FSP component team
& FSP management team

## Slide 2: Outline
Role of component team in FSP execution
Completing the component execution plan
PAC charge addressed
  Achieving FSP science goals
    Role and responsibilities of the component team in FSP execution
      Question from previous PAC meetings.
    Prioritization and scheduling in component planning

## Slide 3: Role and responsibility of component team in FSP execution phase

## Slide 4
FSP scope/deliverables are guided by science drivers (SD)
FSP framework/software infrastructure
SD-specific integration + components
Verification + UQ on specific SD
SD-specific software release
Production services
Data management
Experiments
Validation + UQ on specific SD
(FSP-PAC presentation 3/2010)

## Slide 5
FSP organization tailored to carry out this mission
FSP Directorate
Director
Project Manager
Deputy Directors:
Head, Software Integration
Physics Coupling and Integration
Task Composition Workflow
Integrated Data Management
Enabling Computational Technologies & Tools
For Science
For Code Architecture
Head, Integrated Science Applications
Head, Physics Components
Core Profiles
Wave -Particle Interactions
Boundary Layer
Pedestal
Whole Device Modeling
Disruptions
MHD
Turbulence and Transport
Heating & RF
Energetic Particles
Edge Plasmas
FSP Management
Organization Chart
Head, Quality
Assurance
Head, Operational/User Support
Software quality
support
V&V, UQ Guidelines
Design review
support
Etc.
Testing
Developer support
User support
FSP Systems support
Job monitoring
Troubleshooting/Triage
Etc.

## Slide 6: Role of the component team
Role of the component team is defined in relation to other parts of FSP, particularly the horizontal science application integration effort:
  It is a capability organization
    Holds the technical capability in developing advanced physics components to be integrated into one or multiple science apps to address one or more science drivers.
      Team has regular and collaborative members.
  It provides stewardship of the component library
    Continuously standardize/maintain the suite of physics component codes for FSP science apps.
  It plans and executes, or manages the execution of,
    new component adaptation/development projects and the related enabling exploratory research and prototyping.
Illustrative examples
  It recruits leading subject experts in computational MHD.
  It maintains a suite of standardized MHD component codes.
  It initiates and carries out development projects of adapting existing fusion MHD codes into FSP and prototyping new physics models and/or numerical algorithms in response to evolving science driver needs.

## Slide 7
Developing component capability from the FSP roadmap
Component adaptation
project initiated
Available in base & SciDAC?
Component requirements
FSP scientific & developmental roadmap
Component development
Project initiated
fund exploratory R&D
+ partnership with
base & SciDAC
Credible prototype?
N
N

## Slide 8: Working with sci. apps team
From the science drivers, sci. apps lead consults with component team to articulate component functionality requirements. (as done in current FSP planning for the initial set of science drivers)
  Community is engaged to initiate science apps integration effort in response to the FSP call for white papers.
    Component team is obliged to interact with the proposers on requirement/feasibility discussions, but only enters collaborative code development for the winning science apps proposers.
    Science apps proposers can suggest new component development/adaptation.
Component team gathers component requirements from all ongoing science apps integration effort, coordinating and consolidating the component codes development.
  Providing the basis for prioritization and scheduling on a team level.
Component team enters an agreement on deliverable schedules (e.g. staged functionality releases) with the science apps integration effort, formally assign component POC’s for individual pieces of component deliverables. The POC may or may not be the primary developer of the aforementioned component code.
  The POC will coordinate the changing requirements and development schedule, and in the latter stage, be the primary support person to ensure the component properly integrated into the science apps.

## Slide 9
Supplying components to science apps projects
Component customization
initiated
Available in component library?
Component requirements within specific coupling scheme
Science apps project funded
Component adaptation/development
Project initiated
This science apps
project is premature
Credible prototype?
N
N
POC supports component integration into sci. apps

## Slide 10
Developing components for prospective science apps projects
A great new idea for component
by the proposer?
Required component does not exist anywhere
Science apps project proposition
Premature, try
Again!
Anyone else?
N
N
Collaborative new component prototyping
& development project
Commit to component library to support
relevant science apps project proposals

## Slide 11: Working with the framework team
Framework/infrastructure/integration team is a parallel capability organization which provides stewardship of the FSP framework (software infrastructure for integration).
Work with the framework team to articulate the component functionality requirements in facilitating physics coupling of components.
Work with the framework team to specify component data communication interface and naming convention.
Standardizes toward a common FSP (internal) data structure
  External data representation follows FSP common standard from day one.
Co-develop and deploy code development technology/standard, best practice in quality assurance, and verification suite.

## Slide 12: Completing component execution plan

## Slide 13
FSP component strategy being carried out
Fusion program direction
Science drivers
Required comp. physics capability
Factorization into components
FSP component specification
Existing capabilities
Gaps
FSP candidate component
Required improvements & resources
 software
V & V
Opportunities
Existing exploratory research
New FSP component initiative
Discovery science
Experiments
Framework
Component execution plan
Notes: 

## Slide 14: March workshop report
Component factorization + coupling scheme for all six science drivers with near term and long term perspectives
  Pedestal science driver
  Edge-wall science driver
  Disruption science driver
  Wave-particle science driver
  Core profile science driver
  Whole device modeling science driver
  See the March workshop report and the FSP-PAC presentation from 3/2010.
www.pppl.gov/fsp/documents/Briefings/FSP_PLANWKSHP_REPORT_2010.pdf

## Slide 15: Original follow-up plan
Complete the reports
  Science challenges
  Near and long term perspectives by SD
    Component factorization
    Component functionality and coupling scheme specification
    Requirements and gaps
Complete the analysis/report
  Across SD’s
    Common components
    SD-unique components
    Common physics/integration challenges
Reach out to broader fusion community for comments & suggestions on the workshop findings.
Engage OASCR on algorithmic needs and performance issues (with specificity).
Call for community input to address critical gaps.
Evaluate community input on ideas/approaches to address critical gaps.

## Slide 16: Adjusted path
From 4/2010 to 9/2010, fold the component planning into the Integrated Planning Exercise by science drivers
  March workshop report provides the basis for alignment and refinement.
  Charge provided with specific tasks in the component area.
  Component team members are dispersed into the integrated planning teams.
Rationale:
  Ensure the component planning and the eventual execution plan is consistent with the overall science driver roadmap.
Alignment with other parts of the FSP planning

## Slide 17: What’s to expect in a few weeks
The primary tasks in the component area, which will be carried out, for both near-term and long-term perspectives, are:
Translate the science challenges in each science driver into computable integrated physics models.
Develop a detailed component factorization in the context of specific coupling schemes for the integrated physics model required to resolve each science driver. In cases where applicable, an alternative analysis of the required components and coupling scheme from the Boulder workshop should be carried out.
Charge to the Integrated Planning Teams; reports due 9/30/2010

## Slide 18: What’s to expect in a few weeks
Specify the component functionality in terms of the physics model and identify required computational algorithms, and software implementation, along with the functionality of the underlying coupling schemes.
Specify the requirements/gaps of the primary components and coupling schemes.
Assess the readiness of existing component candidates and required FSP resources to port them into FSP.
Assess the feasibility of innovative approaches to address critical component gaps and the required FSP investment.
Charge to the Integrated Planning Teams; reports due 9/30/2010

## Slide 19: Example: Component update on disruption SD
Refinement & broaden scope in response to PAC suggestion
PAC suggested previous disruption too narrow
  The SD now includes disruption prediction, avoidance, consequences, and mitigation
SD roadmap & component and component coupling requirements are significantly updated.
SD specific goals
  Disruption onset prediction & avoidance
    Types of disruptions
    Feedback control
  Consequence predictions and mitigations
    Runaway electrons
    Materials wall
    Structural forces
    Active disruption mitigation

## Slide 20: Example: Component update on disruption SD
Component requirements are refined to address the SD goals
  WDM: 2D plasma states
  Linear MHD: instability onset
  3D equilibrium: model 3D evolution quasi-statically
  External source: heating and current drive
  Fokker-Planck: runaway electrons
  Plasma control: which type of disruption (instability)
    very different requirements for linear and nonlinear control
  Extended MHD: this is a large box
  PMI: a big box in need by other SD’s as well
Adaptation and new development are identified
  Advanced kinetic/MHD component
  Controlling PMI physics for this SD

## Slide 21: Action items for the next period
After the Integrated Planning Reports (10/2010), component team will reconvene to look across the needs from six science drivers and complete the draft component execution plan.
  Prioritization and scheduling.
  Gaps and opportunities.
  Balancing urgency versus importance in execution plan.